# Implementation Blueprint

## Inkstruct — Days 2 through 10

This blueprint is the single source of truth for the remainder of the capstone. Each day assumes a fresh AI conversation and roughly 1 hour of work. Follow days in order — do not skip ahead or redesign architecture mid-build. If a fresh AI assistant is continuing this project, give it this entire document plus the current state of the project folder.

# Project-Wide Technical Decisions (Locked on Day 2, referenced every day)

These are the fixed foundations for the whole build. They are decided once (Day 2) and never revisited, to protect scope:

- Language: Python 3.x

- UI Framework: Streamlit (single-page app, app.py as entry point)

- AI: Anthropic Claude API via the official 'anthropic' Python SDK

- Storage: local SQLite database (file: inkstruct.db) — no external DB service

- File parsing: python-docx (.docx), pypdf (.pdf), built-in file read (.txt)

- Export: python-docx (Word) and fpdf2 or reportlab (PDF)

- Hosting: Streamlit Community Cloud (free tier) connected to a GitHub repo

- Version control: Git + GitHub, committed at the end of every day

- Secrets: Claude API key stored in .streamlit/secrets.toml locally, and in Streamlit Cloud's Secrets manager when deployed — never committed to GitHub

# Day 2 Addendum (added retroactively)

Day 2 was completed as a design-only day, exactly as planned — no production code was written. In addition to confirming the tech stack above, Day 2 produced five companion documents now living in /inkstruct/docs/: ARCHITECTURE.md (component diagram, data flow, request lifecycle, AI interaction), SCHEMA.md (documents table design), API.md (internal module function contracts — see note below), UI-WIREFRAMES.md (user flow + low-fidelity wireframes), and PROJECT-STRUCTURE.md (final folder layout). A PROJECT-LOG.md was also started and should be updated at the end of every remaining day.

One clarification to the original Day 2 plan: since Inkstruct is a single-process Streamlit app with no separate backend server, there are no REST endpoints. API.md instead documents the internal function signatures between app.py and the app/ modules (ai.py, file_parser.py, storage.py, export.py) with the same rigor an endpoint spec would get. This does not change scope, architecture, or the tech stack — it is a documentation-format adaptation only, approved on Day 2.

# Day 3 Addendum (added retroactively)

Day 3 was completed as planned, with two real-world issues discovered and resolved that affect every remaining day:

1. Windows Application Control policy on the dev machine blocks direct execution of pip.exe and streamlit.exe. Fix: use 'python -m pip ...' and 'python -m streamlit ...' for every command, every day, instead of the bare commands. This is now the standard command form for this project.

2. The Anthropic Console account has insufficient credit balance, so real Claude API calls currently fail with a 400 error. A MOCK_MODE flag was added to app.py (and will be used in ai.py from Day 4 onward) so structural development can continue. MOCK_MODE must be set to False as soon as credits are available — until then, AI output quality cannot be truly verified, only the surrounding app logic. This is an open item to resolve as early as possible, ideally before Day 5's testing tasks.

No scope, architecture, or tech stack changes resulted from these issues — both are environment/workaround notes, documented fully in SETUP.md and ENVIRONMENT.md (Day 3 deliverables).

# Day-by-Day Plan

# Day 2: Environment Setup & Project Skeleton

🎯 Objective

Set up the local dev environment, project structure, and confirm the Claude API connection works end-to-end before any real feature is built.

📖 What I'll Learn

- How a Python + Streamlit project is structured

- How to securely store and load API keys with Streamlit secrets

- How to make a basic Claude API call from Python

🛠 Features to Build

- Project folder structure

- requirements.txt with pinned dependencies

- A minimal Streamlit app that confirms Claude API connectivity

📝 Step-by-Step Implementation Plan

1. Create project folder 'inkstruct' with subfolders: /app, /.streamlit

2. Create and activate a Python virtual environment

3. Create requirements.txt with: streamlit, anthropic, python-docx, pypdf, fpdf2

4. Run 'pip install -r requirements.txt'

5. Create .streamlit/secrets.toml with ANTHROPIC_API_KEY = 'your-key-here' (this file must be added to .gitignore)

6. Create app.py with a minimal Streamlit page: a title 'Inkstruct' and a single test button 'Test Claude Connection'

7. Wire the test button to send a simple 'Hello Claude' message via the Anthropic SDK using the key from st.secrets, and display the response text on screen

8. Run 'streamlit run app.py' locally and confirm the test button returns a real Claude response

9. Initialize a git repository, create a .gitignore (excluding secrets.toml, venv, __pycache__), commit, and push to a new GitHub repo named 'inkstruct'

📂 Files and Folders

- /inkstruct/app.py

- /inkstruct/requirements.txt

- /inkstruct/.gitignore

- /inkstruct/.streamlit/secrets.toml (local only, not committed)

- /inkstruct/docs/ARCHITECTURE.md, SCHEMA.md, API.md, UI-WIREFRAMES.md, PROJECT-STRUCTURE.md (Day 2 design deliverables)

- /inkstruct/PROJECT-LOG.md (new — running day-by-day log)

🔗 APIs / Libraries / Tools

- Anthropic Python SDK (anthropic)

- Streamlit secrets management

🧪 Testing Tasks

- Confirm 'streamlit run app.py' launches without errors

- Confirm clicking the test button returns real Claude output, not an error

🐞 Common Issues & Debugging Tips

- If you get an auth error, double-check the key is pasted correctly in secrets.toml with no extra spaces/quotes issues

- If 'anthropic' import fails, confirm your virtual environment is activated before installing/running

- If Streamlit says 'secrets not found', confirm the file is exactly at .streamlit/secrets.toml relative to app.py

✅ End-of-Day Checklist

- Virtual environment created and working

- All dependencies installed

- Claude API test call succeeds locally

- Code pushed to GitHub

- secrets.toml confirmed NOT committed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of terminal showing successful 'streamlit run' output

- Screenshot of the app in browser showing a successful Claude test response

- Screenshot of the GitHub repo page showing the initial commit

➡️ Handoff Notes for Next Day

Environment is fully working and Claude API is confirmed reachable. Day 3 will build the real input UI (paste + file upload) and wire it into the outline-generation prompt. Do not change project structure decisions.

# Day 3: Input Handling — Paste & File Upload

🎯 Objective

Build the real input experience: users can paste text or upload a .txt/.docx/.pdf file, and the app extracts clean plain text from any of these into one unified variable ready for AI processing.

📖 What I'll Learn

- How to build multi-input UI in Streamlit (tabs or radio toggle)

- How to parse .docx and .pdf files into plain text in Python

- How to normalize different input sources into one consistent format

🛠 Features to Build

- Text paste box

- File uploader supporting .txt, .docx, .pdf

- Unified 'extracted_text' variable used downstream

- Basic input validation (empty input, unsupported file type, corrupted file)

📝 Step-by-Step Implementation Plan

1. In app.py, replace the test button UI with a real input section: use st.tabs or st.radio to let the user choose 'Paste Text' or 'Upload File'

2. Under 'Paste Text', add a st.text_area for pasting notes

3. Under 'Upload File', add st.file_uploader restricted to types ['txt','docx','pdf']

4. Create a new file /app/file_parser.py with functions: extract_text_from_txt(file), extract_text_from_docx(file), extract_text_from_pdf(file)

5. Implement extract_text_from_docx using python-docx: read all paragraphs and join with newlines

6. Implement extract_text_from_pdf using pypdf: read all pages and join extracted text

7. Implement extract_text_from_txt by decoding the uploaded bytes as UTF-8

8. In app.py, based on user's chosen input tab, call the correct parser and store the result in a variable extracted_text

9. Add validation: if extracted_text is empty or under ~20 characters, show st.warning and stop before allowing generation

10. Add a try/except around file parsing that shows st.error('Could not read this file') on failure instead of crashing

11. Display the extracted_text in a read-only preview box so the user can confirm what will be sent to Claude

12. Commit and push to GitHub

📂 Files and Folders

- /inkstruct/app.py (updated)

- /inkstruct/app/file_parser.py (new)

🔗 APIs / Libraries / Tools

- python-docx

- pypdf

🧪 Testing Tasks

- Test pasting plain text and confirm it appears in preview

- Test uploading a .txt file

- Test uploading a .docx file with multiple paragraphs

- Test uploading a .pdf file

- Test uploading an unsupported file type (e.g. .png) and confirm a clean error, not a crash

- Test empty input shows a warning

🐞 Common Issues & Debugging Tips

- If pypdf returns empty text, the PDF may be image-based/scanned — this is expected to fail per PRD scope, just confirm the error is graceful

- If python-docx throws on open, confirm the uploaded file object is being read correctly (may need file.read() or passing the file object directly per docx API)

- If Streamlit reruns clear your extracted_text, consider st.session_state to persist it across reruns

✅ End-of-Day Checklist

- Paste input works

- All 3 file types parse correctly

- Unsupported/broken files show graceful errors

- Extracted text is previewable

- Code pushed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of paste input with preview showing

- Screenshot of a successfully uploaded and parsed .docx file

- Screenshot of the graceful error message for an unsupported file

➡️ Handoff Notes for Next Day

Input handling is complete and produces a clean extracted_text string regardless of source. Day 4 will take this text and send it to Claude to generate the structured outline — this is the first real AI feature.

# Day 4: Outline Generation (Core AI Feature #1)

🎯 Objective

Implement the first core AI feature: send the user's extracted text to Claude and generate a structured outline with headings and sub-points, displayed clearly in the UI.

📖 What I'll Learn

- How to design an effective prompt for structured output

- How to call the Claude API with a real user-generated payload

- How to display structured AI output cleanly in Streamlit

🛠 Features to Build

- 'Generate Outline' button

- Claude prompt that returns a structured outline (headings + sub-bullets)

- Outline displayed in the UI in a readable format

- Loading spinner while waiting on the API

📝 Step-by-Step Implementation Plan

1. Create /app/ai.py to hold all Claude API logic (keeps app.py focused on UI)

2. In ai.py, write a function generate_outline(text) that calls the Anthropic API with a system prompt instructing Claude to act as a writing structuring assistant

3. Prompt design: instruct Claude to read the raw notes and return a clear outline with numbered main headings and 2-4 sub-bullets under each, in Markdown format, with no preamble or extra commentary

4. In app.py, add a 'Generate Outline' button below the input preview (only enabled once extracted_text is valid)

5. Wrap the API call in st.spinner('Generating outline...') so the user sees feedback while waiting

6. Store the returned outline in st.session_state['outline'] so it persists across reruns

7. Display the outline below the button using st.markdown so headings/bullets render properly

8. Add try/except around the API call: on failure show st.error('Could not generate outline, please try again') and log the real error to console

9. Commit and push to GitHub

📂 Files and Folders

- /inkstruct/app/ai.py (new)

- /inkstruct/app.py (updated)

🔗 APIs / Libraries / Tools

- Anthropic Claude API (messages endpoint)

🧪 Testing Tasks

- Test with short scattered notes (a few lines) and confirm a sensible outline is produced

- Test with a longer, messier input (a full page of notes) and confirm outline stays organized

- Test clicking generate twice in a row to confirm no crash or duplicate state issues

- Manually break the API key temporarily to confirm the error message displays gracefully

🐞 Common Issues & Debugging Tips

- If output isn't well-structured, tighten the system prompt with explicit formatting instructions and an example

- If Streamlit reruns lose the outline, confirm it's read from st.session_state on render, not just set once

- If the API is slow, keep the spinner and consider trimming very long inputs before sending (note as a future improvement, not required now)

- Check whether MOCK_MODE is still True (see Day 3 addendum) — if so, real outline quality cannot be verified yet, only that the code path runs without errors

✅ End-of-Day Checklist

- Outline button works reliably

- Outline is well-structured and readable

- Loading state shows during generation

- Errors are handled gracefully

- Code pushed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of messy notes input pasted in

- Screenshot of the generated outline displayed in the UI

➡️ Handoff Notes for Next Day

Outline generation is working end-to-end. st.session_state['outline'] holds the current outline. Day 5 will add a second Claude call that expands this outline into a full draft — reuse the same ai.py file and session_state pattern.

# Day 5: Full Draft Generation (Core AI Feature #2)

🎯 Objective

Implement the second core AI feature: expand the generated outline into a full first draft using a second Claude API call, completing the core product promise.

📖 What I'll Learn

- How to chain multiple AI calls where one's output feeds the next's input

- How to prompt for longer-form generated content

- How to manage multiple pieces of generated state in one app

🛠 Features to Build

- 'Generate Full Draft' button (appears after an outline exists)

- Claude prompt that expands the outline into full paragraphs

- Draft displayed in a readable, scrollable format

📝 Step-by-Step Implementation Plan

1. In ai.py, add a function generate_draft(outline, original_text) that sends both the outline and the original notes to Claude

2. Prompt design: instruct Claude to write a full first draft following the given outline's structure, expanding each heading into 1-3 well-written paragraphs, using the original notes as source material, in a clear natural writing style with no preamble

3. In app.py, show the 'Generate Full Draft' button only after st.session_state['outline'] exists

4. Wrap the call in st.spinner('Writing your draft...')

5. Store the result in st.session_state['draft']

6. Display the draft in a scrollable container (e.g. st.container with a max height, or simply st.markdown in sequence below the outline)

7. Add the same try/except error-handling pattern used in Day 4

8. Do a full manual run-through: paste notes → outline → draft, confirm the whole chain works in one session

9. Commit and push to GitHub

📂 Files and Folders

- /inkstruct/app/ai.py (updated)

- /inkstruct/app.py (updated)

🔗 APIs / Libraries / Tools

- Anthropic Claude API (messages endpoint, second call)

🧪 Testing Tasks

- Test the full paste → outline → draft flow with realistic student notes

- Test the full flow with realistic professional/report-style notes

- Confirm draft quality is coherent and follows the outline structure

- Confirm draft generation doesn't overwrite/break the outline still shown above it

🐞 Common Issues & Debugging Tips

- If the draft ignores the outline structure, make the prompt explicitly reference each heading by name and instruct 'follow this exact structure'

- If responses feel cut off, check max_tokens on the API call and increase it for this longer-form request

- If the UI feels cluttered with both outline and draft, that's fine for now — Day 7 focuses on UI polish

✅ End-of-Day Checklist

- Full input → outline → draft flow works without errors

- Draft is coherent and matches outline structure

- Code pushed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of full outline + draft shown together in the app for one input

➡️ Handoff Notes for Next Day

The full core AI loop (input → outline → draft) is complete and is the heart of the product. Day 6 will add persistent storage so every session is saved automatically, plus search and tags — do not change the ai.py functions, just call them from new storage logic.

# Day 6: Persistent Storage — Save, Search, and Tags

🎯 Objective

Add local database storage so every generated session (input, outline, draft) is automatically saved, and build a history panel with search and tagging.

📖 What I'll Learn

- How to use SQLite from Python for simple local persistence

- How to design a minimal schema for a real feature

- How to build a searchable list view in Streamlit

🛠 Features to Build

- SQLite database with a documents table

- Auto-save on draft generation

- Sidebar/history panel listing past documents

- Search by keyword

- Tag field per document, filterable

📝 Step-by-Step Implementation Plan

1. Create /app/storage.py to hold all database logic

2. Design a simple schema: table 'documents' with columns id, title, input_text, outline, draft, tags, created_at

3. Write init_db() to create the SQLite file and table if it doesn't exist, called once at app startup

4. Write save_document(title, input_text, outline, draft, tags) that inserts a new row

5. Write get_all_documents(), search_documents(keyword), and filter_by_tag(tag) query functions

6. In app.py, after a draft is successfully generated, auto-save the session: use a simple auto-generated title (e.g. first few words of input) and let the user edit the title and add comma-separated tags before/after saving

7. Add a sidebar (st.sidebar) showing the history: a search box, a tag filter dropdown, and a list of saved documents (title + date)

8. Clicking a past document in the sidebar loads its input/outline/draft back into the main view (read-only view is fine for v1)

9. Commit and push to GitHub

📂 Files and Folders

- /inkstruct/app/storage.py (new)

- /inkstruct/app.py (updated)

- /inkstruct/inkstruct.db (auto-created, add to .gitignore)

🔗 APIs / Libraries / Tools

- Python built-in sqlite3 module

🧪 Testing Tasks

- Generate 3-4 different test documents and confirm each is saved

- Test searching by a keyword known to be in one document's content

- Test filtering by a tag

- Test clicking a saved document and confirming it loads correctly

- Restart the app and confirm saved documents persist (proves it's actually persisted, not just in-memory)

🐞 Common Issues & Debugging Tips

- If schema needs a change later, delete the local .db file and let init_db() recreate it (fine pre-launch, never do this after real users exist)

- If search feels too strict, use SQL LIKE '%keyword%' for simple partial matching

- If sidebar feels cluttered, keep only title + date + tags visible, save full content view for the click-through

✅ End-of-Day Checklist

- Documents auto-save after draft generation

- Search returns correct results

- Tag filter works

- Clicking history item reloads that session

- Data persists across app restarts

- Code pushed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of sidebar showing several saved documents

- Screenshot of a successful search result

- Screenshot of a document reloaded from history

➡️ Handoff Notes for Next Day

Storage, search, and tags are complete — this fulfills the 'organizing' half of the product vision. Day 7 will focus purely on UI/visual polish; no new backend logic should be needed.

# Day 7: UI Polish & Export (PDF/Word)

🎯 Objective

Polish the visual design into a clean, professional-looking interface, and implement export of the outline and draft as downloadable PDF/Word files.

📖 What I'll Learn

- How to theme a Streamlit app (colors, layout, spacing)

- How to generate downloadable PDF and Word files from Python strings

- How to structure a polished single-page layout with multiple sections

🛠 Features to Build

- Custom Streamlit theme (colors/fonts)

- Improved layout: clear sections, spacing, headers, icons

- Export outline as PDF/Word

- Export draft as PDF/Word

- Download buttons wired to generated files

📝 Step-by-Step Implementation Plan

1. Create /inkstruct/.streamlit/config.toml and set a custom theme: primaryColor, backgroundColor, secondaryBackgroundColor, textColor, font

2. Reorganize app.py layout into clear visual sections using st.columns and st.container: Input section, Outline section, Draft section, sidebar history — add simple headers and icons/emoji for visual clarity

3. Create /app/export.py with functions export_to_pdf(text, title) and export_to_docx(text, title)

4. Implement export_to_docx using python-docx: create a new Document, add title as heading, add body text as paragraphs, save to a BytesIO buffer

5. Implement export_to_pdf using fpdf2: create a PDF, add title, add body text with wrapping, save to a BytesIO buffer

6. In app.py, add 'Download Outline' and 'Download Draft' sections, each with two st.download_button options (PDF and Word)

7. Test all 4 download combinations (outline-PDF, outline-Word, draft-PDF, draft-Word) and open each downloaded file to confirm it's readable and correctly formatted

8. Do a full visual pass: consistent spacing, no overlapping elements, readable font sizes, consistent color use

9. Commit and push to GitHub

📂 Files and Folders

- /inkstruct/.streamlit/config.toml (new)

- /inkstruct/app/export.py (new)

- /inkstruct/app.py (updated)

🔗 APIs / Libraries / Tools

- fpdf2

- python-docx (reused for export)

🧪 Testing Tasks

- Download each of the 4 export combinations and open every file to confirm content and formatting

- Test export on a very short document and a very long document

- Visually review every section of the app for spacing/alignment issues

- Test on a smaller browser window to confirm layout doesn't break

🐞 Common Issues & Debugging Tips

- If fpdf2 throws encoding errors on special characters, encode text as latin-1 with errors='replace' or use a Unicode-safe font

- If theme colors don't apply, confirm config.toml is exactly at .streamlit/config.toml and restart the Streamlit server (theme is read at startup)

- If layout feels cramped, increase st.container spacing or use st.divider() between sections

✅ End-of-Day Checklist

- Custom theme applied and looks clean

- All 4 export combinations work and produce valid files

- Full visual review completed with no major issues

- Code pushed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of the fully polished main UI

- Screenshot of an exported PDF opened

- Screenshot of an exported Word doc opened

➡️ Handoff Notes for Next Day

The app is now feature-complete and visually polished. Day 8 will deploy this exact version to Streamlit Community Cloud — do not add new features on Day 8, only deployment work.

# Day 8: Deployment

🎯 Objective

Deploy the completed app to Streamlit Community Cloud so it's publicly accessible via a shareable link, and confirm it works identically to the local version.

📖 What I'll Learn

- How to deploy a Streamlit app to the cloud

- How to manage secrets securely in a deployed environment

- How to debug deployment-specific issues

🛠 Features to Build

- Publicly accessible deployed version of Inkstruct

- Cloud-side secrets configuration

- Verified working deployment matching local behavior

📝 Step-by-Step Implementation Plan

1. Confirm requirements.txt is complete and up to date with every library used (streamlit, anthropic, python-docx, pypdf, fpdf2)

2. Confirm .gitignore excludes secrets.toml and inkstruct.db, and push the latest code to GitHub

3. Go to Streamlit Community Cloud, sign in with GitHub, and click 'New app'

4. Select the inkstruct GitHub repo, correct branch, and set app.py as the entry point

5. In the app's Advanced Settings, add a Secret: ANTHROPIC_API_KEY = 'your-key-here' (same key used locally)

6. Deploy the app and wait for the build to complete

7. Open the deployed link and run through the entire flow: input → outline → draft → save → search/tag → export

8. Fix any deployment-specific errors (usually missing dependencies or path issues) by updating requirements.txt or code, then push again to trigger redeploy

9. Note the SQLite database on Streamlit Cloud is ephemeral (resets on redeploy/restart) — confirm this is acceptable for a capstone demo, and note it as a known limitation, not a bug to fix today

📂 Files and Folders

- /inkstruct/requirements.txt (verified)

- /inkstruct/.gitignore (verified)

- No new files — deployment configuration only

🔗 APIs / Libraries / Tools

- Streamlit Community Cloud

- GitHub (already connected)

🧪 Testing Tasks

- Full end-to-end test on the live deployed link, not just localhost

- Test file upload on the deployed version specifically (file handling can behave differently in cloud environments)

- Test export downloads on the deployed version

🐞 Common Issues & Debugging Tips

- If the build fails, check the Streamlit Cloud build logs for the exact missing package or error line

- If the API key isn't found on deploy, double check the Secret name matches exactly what the code reads via st.secrets

- If file upload fails only on deployed version, confirm file size limits and that BytesIO handling doesn't rely on local file paths

✅ End-of-Day Checklist

- App successfully deployed with a public URL

- Full flow verified working on the live link

- Known limitation (ephemeral storage) documented

- Latest code pushed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of the Streamlit Cloud deployment dashboard showing 'running' status

- Screenshot of the live public URL with the app loaded

- Screenshot of a successful end-to-end test on the deployed link

➡️ Handoff Notes for Next Day

Inkstruct is live and publicly accessible. Record the deployed URL clearly for Day 9-10 use. Day 9 is dedicated to structured testing and bug fixing on the deployed version — no new features.

# Day 9: Testing, Bug Fixes & Refinement

🎯 Objective

Systematically test the deployed app across realistic scenarios, fix any bugs found, and refine rough edges — this is quality-hardening day, not a feature day.

📖 What I'll Learn

- How to write and run a simple manual test plan

- How to triage and prioritize bugs with limited time

- How to refine UX copy and small details that affect perceived polish

🛠 Features to Build

- No new features — fixes and refinements only

📝 Step-by-Step Implementation Plan

1. Write a simple test checklist covering: paste input, all 3 file upload types, outline generation, draft generation, save/search/tag, all 4 export combinations, and edge cases (empty input, very long input, unsupported file)

2. Run through the entire checklist on the deployed app, noting any bug, confusing UX, or visual issue

3. Prioritize found issues into 'must fix before Day 10' vs 'nice to have' — only fix must-fix issues today given the time budget

4. Fix each must-fix issue directly in the code, test the fix locally first, then push to redeploy

5. Review all UI text (button labels, headers, placeholder text, error messages) for clarity and typos

6. Do one final full run-through on the deployed link after fixes to confirm nothing broke

7. Update the README in the GitHub repo with a short project description, the deployed link, and basic usage instructions

8. Commit and push all fixes

📂 Files and Folders

- /inkstruct/app.py (bug fixes only)

- /inkstruct/app/*.py (bug fixes only)

- /inkstruct/README.md (new/updated)

🔗 APIs / Libraries / Tools

None new today.

🧪 Testing Tasks

- Full manual test checklist executed and documented

- Regression check: re-test the whole flow after any fix

- Confirm deployed link still works after final push

🐞 Common Issues & Debugging Tips

- If a fix works locally but not deployed, check for environment differences (file paths, missing packages, secrets)

- If low on time, prioritize fixing anything that breaks the core input→outline→draft→export flow over cosmetic issues

- Keep a short running list of 'known issues, not fixed' to be transparent about during the Day 10 demo if needed

✅ End-of-Day Checklist

- Test checklist fully executed

- All must-fix bugs resolved and verified on deployed link

- README added with project description and link

- Final code pushed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of the completed test checklist (can be a simple text/markdown list with checkmarks)

- Screenshot of the README on GitHub

➡️ Handoff Notes for Next Day

App is stable, tested, and demo-ready. Day 10 is the final wrap-up day: final polish pass, demo rehearsal, and confirming all deliverables (PRD, blueprint, pitch deck) match the shipped product.

# Day 10: Final Polish, Demo Prep & Launch

🎯 Objective

Do a final light polish pass, rehearse the demo, and confirm v1.0 is genuinely ready to show — this is the finish line, not a coding day.

📖 What I'll Learn

- How to prepare and rehearse a confident product demo

- How to do a final QA pass with fresh eyes

- How to reflect on and articulate scope decisions for a capstone presentation

🛠 Features to Build

- No new features — final polish and demo prep only

📝 Step-by-Step Implementation Plan

1. Open the deployed app fresh (as if seeing it for the first time) and note anything that feels rough or unclear

2. Make only small, safe polish changes if time allows (copy tweaks, spacing, an icon) — do not touch core logic today

3. Prepare a short demo script: what you'll paste/upload, what you'll click, in what order, so the demo flows smoothly and hits every core feature (input, outline, draft, save/search/tag, export)

4. Rehearse the demo flow at least twice end-to-end on the live deployed link

5. Review the Pitch Deck alongside the live product to confirm every claim in the deck matches what's actually shipped

6. Take final screenshots of the polished app for use in the pitch deck or writeup if needed

7. Write a short personal reflection: what worked, what you'd do differently, what v2 could include (ties into 'Future Scope' in the pitch deck)

8. Final commit and push to GitHub, confirm deployed link is live and stable

📂 Files and Folders

- /inkstruct/ (only minor polish edits, no structural changes)

🔗 APIs / Libraries / Tools

None new today.

🧪 Testing Tasks

- Full demo rehearsal run at least twice

- Fresh-eyes review of the live app

- Cross-check pitch deck claims against actual product behavior

🐞 Common Issues & Debugging Tips

- If you find a real bug this late, only fix it if it's small and low-risk — otherwise note it as a known limitation rather than risk breaking something the night before presenting

- If nervous about the demo, prepare a backup: a couple of screenshots of a successful past run in case of live API hiccups

✅ End-of-Day Checklist

- Demo rehearsed and smooth

- Deployed link confirmed live and stable

- Pitch deck matches shipped product

- Reflection written

- v1.0 officially complete

📸 Expected Project State / Screenshots to Capture

- Screenshot of the final, polished app in use

- Screenshot/recording plan for the live demo

➡️ Handoff Notes for Next Day

Capstone complete. Inkstruct v1.0 is deployed, tested, and demo-ready. This document, the PRD, and the Pitch Deck together form the complete record of the build.